HITT Personal Software






















                  This program is FREE. It comes to you from :

             ßßßßßßß    ßßßßßßß  ßßßßßßß  ßßßßßßßßßßß  ßßßßßßßßßßß
              ßßßßß      ßßßßß    ßßßßß   ßßßßßßßßßßß  ßßßßßßßßßßß
               ßßß        ßßß      ßßß       ßßßßß        ßßßßß
                ßßßßßßßßßßßß        ß         ßßß          ßßß
                ßßßßßßßßßßßß        ß          ß            ß
               ßßß        ßßß      ßßß        ßßß          ßßß
              ßßßßß      ßßßßß    ßßßßß      ßßßßß        ßßßßß
             ßßßßßßß    ßßßßßßß  ßßßßßßß    ßßßßßßß      ßßßßßßß
                               PERSONAL SOFTWARE

             GANTT Version 1.3 (C) Copyright 1984,87 Donald C. Hitt
                               ALL RIGHTS RESERVED

               Copies are permitted as long as no charge is made.


          GANTT
          A Program to display and print schedules

          HITT Personal Software
          13 Rosalind Road
          Poughkeepsie N.Y. 12601
          Tele 914-471-5354

          12-01-1987
















                             HITT Personal Software




          PREFACE





          The types  of displays  provided  by GANTT are commonly used
          throughout industry  for management presentations of project
          status and resource utilization.

          Henry L. Gantt defined this type of chart around 1910. Gantt
          charts are used  as a graphic means of displaying schedules.
          It has time on the horizontal  axis and  a list  of items on
          the  vertical axis. A  horizontal  line or bar is drawn from
          the starting time to the ending time for each item.

          This program cannot be used  alone. A  file  with a  list of
          dates  and times  must  be created  by  another program. For
          manual input an editor  program such as the IBM  Personal or
          Professional  Editor  is  required.  The  project management
          program SCHEDULE1 will also produce a GANTT compatible file.

          GANTT will  convert the  list  of dates  and  times to Gantt
          charts.





                           Sample Gantt Chart
NAME       : JOHN DOE                                        09/29/85 12:53
GRAPH START: 01/02/84*08:00                                  SCALE: 4 Mins

        MINUTE 00  04  08  12  16  20  24  28  32  36  40  44  48  52  56  00
               ³ÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍ
CAR TO GARAGE  ³=====   .   .   .   .   .   .   .   .   .   .   .   .   .   .
DRAIN OIL      ³.   .========== .   .   .   .   .   .   .   .   .   .   .   .
OIL FILTER     ³.   .   .   .   þþþþþþþþþ   .   .   .   .   .   .   .   .   .
OIL            ³.   .   .   .   .   .   .ßßßßßßß.   .   .   .   .   .   .   .
LUB            ³.   .   .   .   .   .   .   .   ßßßßßßßßßß  .   .   .   .   .
AIR FILTER     ³.   .   .   .   .   .   .   .   .   .   . ßßßßßß.   .   .   .
CAR TO LOT     ³.   .   .   .   .   .   .   .   .   .   .   .   ßßßßßßßßßß  .
FILTER         ³.   .   .   .   .   .   .   .   .   .   .   .   ß   .   .   .
LOT            ³.   .   .   .   .   .   .   .   .   .   .   .   .   .   . ßßßßß






          ----------------
          1  SCHEDULE is available from HITT Personal Software
             Company, 13 Rosalind Road, Poughkeepsie, New York 12601.
             Telephone 914-471-5354.


          HITT Personal Software     Page ii




                             HITT Personal Software




          TABLE OF CONTENTS





          Preface . . . . . . . . . . . . . . . . . . . . . . . .   ii

          Chapter 1. Applications   . . . . . . . . . . . . . . . .  1
            Uses for GANTT  . . . . . . . . . . . . . . . . . . . .  1
              Charts for presentations.   . . . . . . . . . . . . .  1
              Gantt charts to be used with word processors.   . . .  1
              GANTT used with a personal computer.  . . . . . . . .  1
              GANTT files as a reporting media.   . . . . . . . . .  2
            Sources of data to create the input file.   . . . . . .  2
              Manually entered data using an editor.  . . . . . . .  2
              Project Management Systems.   . . . . . . . . . . . .  3
              Tracking system.  . . . . . . . . . . . . . . . . . .  3

          Chapter 2. Definitions  . . . . . . . . . . . . . . . . .  4
            Project   . . . . . . . . . . . . . . . . . . . . . . .  4
            Job   . . . . . . . . . . . . . . . . . . . . . . . . .  4
            Task  . . . . . . . . . . . . . . . . . . . . . . . . .  4
            Activities  . . . . . . . . . . . . . . . . . . . . . .  5

          Chapter 3. Demonstration  . . . . . . . . . . . . . . . .  6
            System requirements.  . . . . . . . . . . . . . . . . .  7
            Starting the Demonstration  . . . . . . . . . . . . . .  8

          Chapter 4. Function keys  . . . . . . . . . . . . . . . .  9
              F1 Help   . . . . . . . . . . . . . . . . . . . . . .  9
              F2 Print  . . . . . . . . . . . . . . . . . . . . . .  9
              F3 Fixup  . . . . . . . . . . . . . . . . . . . . . .  9
              F4 Project Gantt  . . . . . . . . . . . . . . . . .   10
              F5 Resource Allocation Chart  . . . . . . . . . . .   11
              F6 Resource Level Chart   . . . . . . . . . . . . .   12
              F7 Job select   . . . . . . . . . . . . . . . . . .   13
              F8 Job re-select  . . . . . . . . . . . . . . . . .   13
              F9 Notes  . . . . . . . . . . . . . . . . . . . . .   14
              F10 Configuration   . . . . . . . . . . . . . . . .   15

          Chapter 5. Input data file format   . . . . . . . . . .   16
            ASCII file character format   . . . . . . . . . . . .   16
            File record format  . . . . . . . . . . . . . . . . .   17
              Job and resource activity separators  . . . . . . .   17
              Task time lines   . . . . . . . . . . . . . . . . .   17
              GANTT uses:   . . . . . . . . . . . . . . . . . . .   18
            ACTIVITIES xxx records  . . . . . . . . . . . . . . .   18
              Activities clear  . . . . . . . . . . . . . . . . .   19
              Activities draw   . . . . . . . . . . . . . . . . .   19
              Activities for (15 character name)  . . . . . . . .   19
              Activities sub totals   . . . . . . . . . . . . . .   19
              Activities totals   . . . . . . . . . . . . . . . .   19



          HITT Personal Software    Page iii




                             HITT Personal Software




          Chapter 6. Getting started using an editor  . . . . . .   20

          Chapter 7. Configuration Frame F10  . . . . . . . . . .   21
              P=PLOT CHARACTER SELECTION AND COLOR  . . . . . . .   22
              C=COLOR CONTROL   . . . . . . . . . . . . . . . . .   22
              S=SCHEDULE SLIP   . . . . . . . . . . . . . . . . .   23
              F=FLAG OVER-DO  . . . . . . . . . . . . . . . . . .   23
              N=NOTE ALL  . . . . . . . . . . . . . . . . . . . .   23
            Print Control   . . . . . . . . . . . . . . . . . . .   23
              E=EJECT   . . . . . . . . . . . . . . . . . . . . .   23
              H=HEADER LINE   . . . . . . . . . . . . . . . . . .   23
              O=OUTPUT UNIT =P0   . . . . . . . . . . . . . . . .   24
              L=LINES PER PAGE =66  . . . . . . . . . . . . . . .   24
            COMMAND FILE GENERATION   . . . . . . . . . . . . . .   24
              R=RESET COMMAND FILE AND START COPY   . . . . . . .   24
              K=KEYBOARD COPY TO COMMAND FILE   . . . . . . . . .   24

          Chapter 8.  Keyboard Command File   . . . . . . . . . .   25
            Initialization using "KEYBOARD COPY"  . . . . . . . .   25
            Command definitions   . . . . . . . . . . . . . . . .   26
            Additional control  . . . . . . . . . . . . . . . . .   28

          Chapter 9. Program exit return codes to DOS   . . . . .   29


































          HITT Personal Software     Page iv




                             HITT Personal Software



          CHAPTER 1. APPLICATIONS



          GANTT is a charting program which is  designed to be used in
          a variety  of  ways and  the charts  can  be  created from a
          variety of sources.



          Uses for GANTT


          This  program  has four primary  applications.  It  produces
          Gantt  chart transparencies  for meeting  displays, directly
          drives  a  video  projector  from a  personal  computer  for
          meeting displays, creates Gantt charts to  be  inserted into
          the text files of word  processors, and  is used directly to
          view project status.



          Charts for presentations.


          The Gantt charts can by printed directly on an IBM Matrix or
          Graphics Printer.

          GANTT has a  fix-up  feature which  allows you  to  edit the
          display  you are about to print and  to insert  word text on
          top of the graphs.



          Gantt charts to be used with word processors.


          GANTT  allows  you to direct  the  printout  to a  disk file
          rather  than to  the printer.  This  feature  creates a file
          which can be embedded into  documents  through  the use of a
          word processing  program.  Programs such as  IBM's  SCRIPTPC
          have this facility.



          GANTT used with a personal computer.


          An IBM Personal Computer connected to a meeting room display
          device  allows  you  to  create  a  presentation  which  has
          improved dynamics.  GANTT's  features  of  selection,  scale
          zoom,  and  windowing  allows  you  to   display  detail  as
          required.




          HITT Personal Software     Page 1




                             HITT Personal Software



          GANTT files as a reporting media.


          Some managers  prefer to browse  data  privately or at their
          convenience using a Personal Computer and GANTT. Using GANTT
          directly rather  than its printed output allows them to look
          at the data at a variety of detail levels.

          In this case the  data file  becomes the reporting media and
          can  be sent to the  reviewer using  a variety  of  methods.
          Everything  from the mailing of  diskettes to computer links
          can be used as the communications media.



          Sources of data to create the input file.


          GANTT can be  used with a variety of data  sources depending
          on  your  situation. This  is possible  because GANTT uses a
          standard ASCII  file  as  its  input data file and  does not
          require you to  re-enter  the data via the keyboard. If your
          data  must be  entered directly,  you will require an editor
          program such as the IBM Personal or Professional Editors.



          Manually entered data using an editor.


          GANTT's input format for  entering data through an editor is
          very  specific  and is defined  in  this  document.  You can
          choose  from two basic  approaches to simplify the  specific
          requirements of GANTT.

          One  approach is to use a  template in which you fill in the
          blanks.  A sample template called  GANTT.TMP  is provided on
          your  diskette.  It can be copied  to your  project name and
          then edited with your editor.

                     COPY d:GANTT.TMP d:project.PRT

          Note: Lower case is used to represent variables  in commands
          throughout this document. In this case "d:" is replaced with
          the  disk  drive designator. Normally this  will be "A:" but
          could be  "B:", "C:", or "D:". Upper case is  used for fixed
          names such as  "GANTT"  or ".PRT". Upper case letters should
          be entered as shown.

          The second approach is  to use the editor's macro facilities
          to dynamically  create  a  template  line  as required.  For
          example, a time line template can be inserted with a  single
          keystroke using the IBM Personal or Professional editors.

          The file "PEGANTT.PRO" is included on your program diskette.


          HITT Personal Software     Page 2




                             HITT Personal Software



          It  is an  example of  a  macro file for  the  IBM  Personal
          Editor. You can  enter "MACRO d:PEGANTT.PRO"  on the command
          line and  function keys F5, F6,  and F7 will be redefined to
          assist you with the required formats for GANTT.



          Project Management Systems.


          SCHEDULE from  HITT  Personal  Software Company  can produce
          print files  which are directly  compatible  with GANTT. Use
          SCHEDULE's  print to disk  option and set the lines per page
          to  zero. On  SCHEDULES F10 frame press "ODxL0026***"  where
          "x" is A, B, C, or D, and is the disk that will  receive the
          print file.  You must re-select  the  disk to erase the  old
          file.

          The demonstration file was created using SCHEDULE.



          Tracking system.


          Some   management  tracking   systems  maintain   lists   of
          deliverables and dependencies with the expected and required
          dates. Sometimes it is  possible to transform this data into
          the GANTT format using the block move facilities of editors.
          Because the file  is a standard ASCII file and because GANTT
          is  tolerant to having extra (unused) data, the transforming
          process is usually not difficult.

























          HITT Personal Software     Page 3




                             HITT Personal Software



          CHAPTER 2. DEFINITIONS



          Project


          A project is the complete file. The file name is the project
          name and  can have a maximum  of 8 characters  followed by a
          fixed extension  of ".PRT".  You may  have a large number of
          projects using different "d:project.PRT" files.

          A   project  consists  of  many  tasks.  The  tasks  can  be
          associated  with jobs  or  resources  or  both. The type  of
          arrangement you use depends on whether you are interested in
          job breakdowns, resource assignments, or both.



          Job


          A job is one  or  more tasks which produces a single result.
          Usually jobs are independent from each other but compete for
          resources.

          You may have a large number of jobs in a project.

          A job  has a 30 character  name (you cannot use "Activities"
          as a name) and is separated in the data file using a special
          character (see "Separator characters").

          The first job name is the first record in the file

          FIRST JOB NAME----------------*

          All other job names are proceeded by a separator

          \ADDITIONAL JOB NAMES----------*



          Task


          A  task is a single job step. The starting  and ending times
          along with a 15 character name, and a  description make up a
          task timeline. The  description can become a note if  it  is
          flagged.

          Tasks use "TIME LINES" with a defined format. You may have a
          large number of tasks in a job.

          --Start time--*---End time---*---Task name---*---Task description---
          01/01/85 13:00 01/02/85 08:00 Time line name  This is the format


          HITT Personal Software     Page 4




                             HITT Personal Software



          Task time lines can be in one of four states.

          o   Planned

          o   In process

          o   Completed

          o   Special

          As the project proceeds, you  modify  the task  timelines in
          the project.PRT file to reflect the actual  time rather than
          the projected time and the times  are flagged  by placing an
          "*" between the date and the hour. The "*" flags control the
          plot character used in the Gantt charts.

      --Start time--*---End time---*---Task name---*---Task description---
      01/01/85*13:00 01/02/85*08:00 Time line name  This task is completed



          Activities


          Activities  identify what the resources are doing. Resources
          can be allocated to different tasks at different times.  The
          name  "Activities"  is  used to distinguish resource entries
          from job  entries. Different  resources are separated in the
          file  using the  same  separator  character  as  that  which
          separates the jobs.

          \ACTIVITY FOR resource name ---*

          A  time line  is  used to  identify the  tasks that a  given
          resource is assigned  to and is in  the  same format as task
          time lines except that a quantity field is added.

--Start time--*---End time---*---Task name---*---Task description----------*-Qty
01/01/85*13:00 01/02/85*08:00 Time line name Resource quantity is required  0001

          Resource activities can  be displayed  as Gantt  charts,  as
          resource level over time, or as charts showing the allocated
          resources.  The  quantity of  resource used  must fit into a
          four  position field. You should pick a reference which will
          not exceed 4 numeric characters (0000 to 9999).












          HITT Personal Software     Page 5




                             HITT Personal Software



          CHAPTER 3. DEMONSTRATION



          The GANTT diskette  includes a demonstration of the program.
          The demonstration is in two parts.  The first part shows the
          types  of displays GANTT  will provide  and the second  part
          shows the format of the data GANTT requires as input.

          The  demonstration will teach you most of what you will need
          to know to  use GANTT. Don't try  to remember the details of
          the  data  base  or  the  keys  and  their   functions.  The
          documentation and  on-line help  can  be  used when you need
          reference material.

          On the GANTT diskette are two files with the  demonstration.
          The name of the files are GANTT.GKB and  GANTT.PRT. Invoking
          the program with the project name  of GANTT will provide the
          demonstration.

                                 d:GANTT d:GANTT

          Note: Lower case is used  to represent variables in commands
          throughout this document. In this case "d:" is replaced with
          the  disk  drive  designator. Normally this will be "A:" but
          could be "B:",  "C:", or  "D:". Upper case is used for fixed
          names such as "GANTT" or  ".PRT".  Upper case letters should
          be entered as shown.





























          HITT Personal Software     Page 6




                             HITT Personal Software



          System requirements.


          GANTT  has  been  used   with  many  IBM  personal  computer
          configurations.  There  have  been  no reported  limitations
          which would prevent proper operation of GANTT.

          GANTT and the demonstration require the following:

          An  IBM  Personal Computer,  PC,  PCjr,  Portable  PC, PCXT,
          3270PC or PCAT with:

          o   128K or more of program storage

          o   One diskette drive

          o   One display, Monochrome, Color Graphics, Black and white
              monitor,   3270PC  Color  Display,  or  Extended   Color
              Graphics Display.

          o   An IBM  matrix  or  graphics  printer  is  required  for
              printed output.

          o   IBM DOS 1.1, 2.0, 2.1, 3.0, or 3.1

          o   An  Editor   program  such  as   the  IBM   Personal  or
              Professional Editor.

          Other  IBM  compatible  personal  computers,  printers   and
          programs (such as TOPVIEW) have not been tested but there is
          no reason  to  believe they will not operate in harmony with
          GANTT.

























          HITT Personal Software     Page 7




                             HITT Personal Software



          Starting the Demonstration


          The  following procedure  starts  the  demonstration  from a
          powered  off state. If DOS  is already operational, skip the
          first 3 steps.

          1.  Power on  your  system with the DOS  diskette in the "A"
              diskette drive.

          2.  Enter the current date and time when DOS requests it.

          3.  When you see the DOS Prompt "A>" remove the DOS diskette
              from the "A" diskette drive.

          4.  Place the GANTT diskette in the "A" diskette drive.

          5.  Enter  "A:GANTT A:GANTT". The first  GANTT  selects  the
              program  and  the  second  name  is  the   name  of  the
              demonstration project that  is also on the diskette. The
              A: selects the disk drive.

          6.  Follow  the instructions, pressing any  key when you are
              ready to  proceed. You will  be  given an opportunity to
              control  the   program   yourself  midway   through  the
              demonstration.

          Note:  The  demonstration utilizes  the GANTT  command  file
          "GANTT.GKB". Command files are described later.




























          HITT Personal Software     Page 8




                             HITT Personal Software



          CHAPTER 4. FUNCTION KEYS



          The  function keys are  arranged in groups of three. F1, F2,
          and  F3,  are control keys. F4, F5, and  F6, display PROJECT
          level charts. F7,  F8, and F9, display JOB level charts. F10
          allows you to modify operational parameters.



          F1 Help


          GANTT provides 3 levels of  on line help  when you press the
          F1 key. The  first level will depend on which  frame you are
          in and the function selected. The  second level displays the
          function  keys  and the third  level expands on the function
          key  display. You  can go  from  one level  to the  next  by
          repeatedly pressing the F1 key.



          F2 Print


          This key will cause a displayed chart to be printed starting
          at the current position and proceeding to the bottom  of the
          display file.

          The printer  device and port  can  be changed using the  F10
          configuration frame. The default is parallel port 0.



          F3 Fixup


          This  key  allows  you to  mark-up the  first frame  of  the
          current  chart  prior to printing it. Pressing the key again
          or pressing any  other  function  key will  exit from  Fixup
          mode.

          You may move the cursor to any  position on the display  and
          overlay,  add,  delete,  or  change  the  contents.  This is
          helpful for marking events within the Gantt chart.











          HITT Personal Software     Page 9




                             HITT Personal Software



          F4 Project Gantt


          The project summary will be displayed as a Gantt chart. Each
          job and resource becomes a single line. The 30 character job
          name or 15  character indented resource name is displayed in
          the left column.





                                Sample Chart
PROJECT    : GANTT                                           10/01/85 18:49
GRAPH START: 01/02/84*08:00                                  SCALE: 32 Mins

                       HOUR   08  08  09  09  10  10  11  11  12  12  13  13  14
                       MINUTE 00  32  04  36  08  40  12  44  16  48  20  52  24
                              ³ÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍ
JOHN DOE   *                  ³==þþßßßßß   .   .   .   .   .   .   .   .   .   .
JANE SMITH  *                 ³. þßßßßßß  ßßß  .   .   .   .   .   .   .   .   .
JACK JONES   * These are jobs ³.   .   .   .ßßßßßßßßß  .   .   .   .   .   .   .
ROB ROY      *                ³. þ . ßßßßßßß   .  ßß   .   .   .   .   .   .   .
BETTY BLUE  *                 ³.   .   ßßßßßßß .   .ßßß.   .   .   .   .   .   .
MAY WEST   *                  ³.   .   .   .   .  ßßßßßßßßßßßßßßßß . ßßßßßß.   .
              *AIR FILTER GRP1³.   . ß .   .   .   .   .   .   .   .   ß   .   .
             * BLD            ³. ß . ßßß   ßß  .  ßßßß .   .   .   .   . ß .   .
            *  FLOOR SPACE 1  ³.   . ß .  ßßßß ßß ß. ßßßß  .   ßß  . ß ß   .   .
           *   GREASE RACK A  ³.   ßß  .  ß.   .   .   .   .   .   .  ß.   .   .
          *                   ³.   .   .   .   .   .   .   .   .   .   .   .   .
         *                    ³.   .   .   .   .   .   .   .   .   .   .   .   .
         *     JACK BE NIMBLE ³. ßßßßßßßß ßßßßßßßßßßßß . ßßßßßßßßß .   . ß .   .
         *     OLD TIMER      ³. ß . ßßßßßßßßß .  ß.   .   .   .   . ßßß   .   .
         *     ---------------³.   .   .   .   .   .   .   .   .   .   .   .   .
These are*     Sub Total      ³.   .   .   .   .   .   .   .   .   .   .   .   .
resources*                    ³.   .   .   .   .   .   .   .   .   .   .   .   .
         *     BOSS           ³.   .   ß   .ß  .   ßß ß.   .   .   .   .  ß.   .
         *     EXTRA HELP     ³. ßßßßßßß ßßß   .  ßßßßßßß  .   .   .   .   .   .
         *     ---------------³.   .   .   .   .   .   .   .   .   .   .   .   .
         *     Total          ³.   .   .   .   .   .   .   .   .   .   .   .   .
         *                    ³.   .   .   .   .   .   .   .   .   .   .   .   .
         *     LAMP ALIGNGAUGE³.   .   .  ßß   ßß  .   .   .   ßß  .   .   .   .
         *     OIL 10W-40 GRP1³.   ßß  .   .   .   .   .   .  ß.   .   .   .   .
         *     OIL FILTER GRP1³. ßßß   .   .   .   .   .   . ß .   .   .   .   .
         *     PHONE          ³.   .   ßß  .ß  .   ßß ß.   .   .   .   .  ß.   .
         *     RACK A         ³. ßßßßßßßßßß.ßßß. ß ßß  . ßßßßßß. ß .  ß.   .   .
          *    RACK B         ³.  ßßßßßß ßßß   .   .   .   .   .   .   .   .   .
           *   SPARK PLUG GRP1³.   .   .   .   .   ßß  .   .   .   .   .   .   .
            *  TIMING LIGHT   ³.   .   .   .   .   . ßß.   .   .   .   .   .   .
             * TIRE TREADGAUGE³.   .   .   .ß  . ß .   .   .   . ß .   .   .   .







          HITT Personal Software     Page 10




                             HITT Personal Software



          F5 Resource Allocation Chart


          This  chart  displays  the   quantities  of   each  resource
          allocated over time.  The  quantity  specified  in the  task
          timelines for  each resource is summed. The number displayed
          is the sum during the time scale specified.

          This  type  of  chart  is useful  for  "use  once" types  of
          resources (like money).





                                Sample Chart
RESOURCE ALLOCATION FOR PROJECT: GANTT                       10/01/85 18:50
GRAPH START: 01/02/84 08:15                                  SCALE: 24 Mins

           HOUR   08  08  09  09  09  10  10  11  11  11  12  12  13  13  13  14
           MINUTE 15  39  03  27  51  15  39  03  27  51  15  39  03  27  51  15
Resource names ³   ÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍ
AIR FILTER GRP1³   .   1   .   .   .   .   .   .   .   .   .   .   1   .   .   .
BLD            ³   2   1   .   1   .   1   .   .   .   .   .   .   .   .   .   .
FLOOR SPACE 1  ³   .   1   1   1   1   1   1   1   .   1   .   1   1   .   .   .
GREASE RACK A  ³   3   .   3   .   .   .   .   .   .   .   .   .   3   .   .   .
               ³
JACK BE NIMBLE ³   3   3   2   3   1   3   1   1   1   3   1   .   .   1   .   .
OLD TIMER      ³   1   1   2   2   .   1   .   .   .   .   .   1   2   .   .   .
---------------³----------------------------------------------------------------
Sub Total      ³   4   4   4   5   1   4   1   1   1   3   1   1   2   1   .   .
               ³
BOSS           ³   .   1   .   1   .   1   2   .   .   .   .   .   .   1   .   .
EXTRA HELP     ³   3   2   1   .   .   2   1   1   .   .   .   .   .   .   .   .
---------------³----------------------------------------------------------------
Total          ³   7   7   5   6   1   7   4   2   1   3   1   1   2   2   .   .
               ³
LAMP ALIGNGAUGE³   .   .   1   .   1   .   .   .   .   1   .   .   .   .   .   .
OIL 10W-40 GRP1³   5   5   .   .   .   .   .   .   .   5   .   .   .   .   .   .
OIL FILTER GRP1³   2   .   .   .   .   .   .   .   .   1   .   .   .   .   .   .
PHONE          ³   .   1   1   1   .   1   2   .   .   .   .   .   .   1   .   .
RACK A         ³   3   1   2   2   .   2   .   1   1   2   1   .   1   .   .   .
RACK B         ³   2   2   1   .   .   .   .   .   .   .   .   .   .   .   .   .
SPARK PLUG GRP1³   .   .   .   .   .   8   .   .   .   .   .   .   .   .   .   .
TIMING LIGHT   ³   .   .   .   .   .   .   1   .   .   .   .   .   .   .   .   .
TIRE TREADGAUGE³   .   .   .   1   .   1   .   .   .   .   1   .   .   .   .   .











          HITT Personal Software     Page 11




                             HITT Personal Software



          F6 Resource Level Chart


          This chart  displays the  maximum quantity of each resource.
          The  quantity  of resources active at  each point in time is
          summed.  The  highest  level  within  the  scale  period  is
          displayed.

          This  type  of  chart  is useful  for  "reusable"  types  of
          resources (like people or machines).





                                Sample Chart
RESOURCE LEVEL FOR PROJECT: GANTT                            10/01/85 18:50
GRAPH START: 01/02/84 08:15                                  SCALE: 24 Mins

           HOUR   08  08  09  09  09  10  10  11  11  11  12  12  13  13  13  14
           MINUTE 15  39  03  27  51  15  39  03  27  51  15  39  03  27  51  15
Resource names ³   ÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍ
AIR FILTER GRP1³   .   1   .   .   .   .   .   .   .   .   .   .   1   .   .   .
BLD            ³   2   1   1   1   .   1   .   .   .   .   .   .   .   .   .   .
FLOOR SPACE 1  ³   .   1   1   1   1   1   1   1   .   1   1   1   1   .   .   .
GREASE RACK A  ³   3   3   3   3   .   .   .   .   .   .   .   .   3   .   .   .
               ³
JACK BE NIMBLE ³   1   1   1   1   1   1   1   1   1   1   1   .   .   1   .   .
OLD TIMER      ³   1   1   1   1   1   1   .   .   .   .   .   1   1   .   .   .
---------------³----------------------------------------------------------------
Sub Total      ³   2   2   2   2   2   2   1   1   1   1   1   1   1   1   .   .
               ³
BOSS           ³   .   1   1   1   .   1   1   1   .   .   .   .   .   1   .   .
EXTRA HELP     ³   1   1   1   1   .   1   1   1   .   .   .   .   .   .   .   .
---------------³----------------------------------------------------------------
Total          ³   3   4   4   4   2   4   3   3   1   1   1   1   1   2   .   .
               ³
LAMP ALIGNGAUGE³   .   .   1   1   1   1   .   .   .   1   1   .   .   .   .   .
OIL 10W-40 GRP1³   5   5   .   .   .   .   .   .   .   5   .   .   .   .   .   .
OIL FILTER GRP1³   1   1   .   .   .   .   .   .   .   1   .   .   .   .   .   .
PHONE          ³   .   1   1   1   .   1   1   1   .   .   .   .   .   1   .   .
RACK A         ³   1   1   1   1   1   1   1   1   1   1   1   .   1   .   .   .
RACK B         ³   1   1   1   1   .   .   .   .   .   .   .   .   .   .   .   .
SPARK PLUG GRP1³   .   .   .   .   .   8   8   .   .   .   .   .   .   .   .   .
TIMING LIGHT   ³   .   .   .   .   .   .   1   1   .   .   .   .   .   .   .   .
TIRE TREADGAUGE³   .   .   .   1   .   1   .   .   .   .   1   .   .   .   .   .











          HITT Personal Software     Page 12




                             HITT Personal Software



          F7 Job select


          Each of the lines displayed  using  the project display (F4)
          can be  expanded  to show the individual tasks using the job
          displays. A list  of  jobs  and resources will be displayed.
          Select from the list and enter the name of  your choice. The
          selected name will be displayed as a Gantt chart.



          F8 Job re-select


          This key  will cause the program  to re-select the last name
          used and  display it as a Gantt chart. This  saves having to
          re-enter the name.





Job or activity                 Sample Chart
NAME       : MAY WEST                                        10/01/85 18:51
GRAPH START: 01/02/84 10:28                                  SCALE: 16 Mins

        HOUR   10  10  11  11  11  11  12  12  12  12  13  13  13  13  14  14
        MINUTE 28  44  00  16  32  48  04  20  36  52  08  24  40  56  12  28
Task name      ³ÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍÍ
CAR TO GARAGE  1ßß  .   .   .   .   .   .   .   .   .   .   .   .   .   .   .
REPLACE PLUGS  2. ßßßßß .   .   .   .   .   .   .   .   .   .   .   .   .   .
ADJUST TIMING  3.   .  ßßß  .   .   .   .   .   .   .   .   .   .   .   .   .
ADJUST CARB    4.   .   . ßßßß  .   .   .   .   .   .   .   .   .   .   .   .
BRAKE CHECK    5.   .   .   . ßßßßß .   .   .   .   .   .   .   .   .   .   .
TUNEUP         6.   .   .   . ß .   .   .   .   .   .   .   .   .   .   .   .
DRAIN OIL      7.   .   .   .   .  ßßß  .   .   .   .   .   .   .   .   .   .
OIL FILTER     8.   .   .   .   .   . ßß.   .   .   .   .   .   .   .   .   .
OIL            9.   .   .   .   .   .   ßß  .   .   .   .   .   .   .   .   .
LIGHT CHECK    A.   .   .   .   .   .   . ßßßß  .   .   .   .   .   .   .   .
TIRE CHECK     B.   .   .   .   .   .   .   . ß .   .   .   .   .   .   .   .
INSPECTION     C.   .   .   .   .   .   .   .   .   . ßßß   .   .   .   .   .
LUB            D.   .   .   .   .   .   .   .   .   .   .ßß .   .   .   .   .
AIR FILTER     E.   .   .   .   .   .   .   .   .   .   .  ßß   .   .   .   .
SERVICE        &.   .   .   .   .   .   .   .   .   .   .   .ß  .   .   .   .
ANNUAL         %.   .   .   .   .   .   .   .   .   .   .   .ß  .   .   .   .
CAR TO LOT     #.   .   .   .   .   .   .   .   .   .   .   . ßß.   .   .   .
LOT            *.   .   .   .   .   .   .   .   .   .   .   .   ßß  .   .   .










          HITT Personal Software     Page 13




                             HITT Personal Software



          F9 Notes


          The  tasks may  contain note flags which appear  in the left
          margin  of  job Gantt displays. The F9 key  will cause these
          notes to be displayed with the note flag, the task name, and
          the note.





          Job or activity                 Sample Chart
          NAME       : MAY WEST

          Flag  Task Name   Note
          1 CAR TO GARAGE   Bring the car into the garage
          2 REPLACE PLUGS   Gap and replace spark plugs
          3 ADJUST TIMING   Adjust distributor timing
          4 ADJUST CARB     Adjust carb for engine idle
          5 BRAKE CHECK     Check the front brake lining
          6 TUNEUP          Completed tuneup
          7 DRAIN OIL       Drain the old engine oil
          8 OIL FILTER      Replace the engine oil filter.
          9 OIL             Fill the engine with oil (5qt)
          A LIGHT CHECK     Check the lights and alignment
          B TIRE CHECK      Check the amount of tire tread
          C INSPECTION      Replace sticker, stamp reg.
          D LUB             Grease the front end.
          E AIR FILTER      Replace the engine air filter.
          & SERVICE         Completed oil, lub, filter
          % ANNUAL          Completed serv, tuneup, insp.
          # CAR TO LOT      Move the car to the lot.
          * LOT             Call the customer:Job complete























          HITT Personal Software     Page 14




                             HITT Personal Software



          F10 Configuration


          All the  configuration  controls  are  accessible  via  this
          frame. You can select  colors, plot characters, printer port
          or disk, and you can even delay the schedule on this frame.

          The available functions are displayed and can be selected by
          entering  a  single  letter.  After  the  letter   has  been
          selected, pressing HELP (F1) will display details about that
          selection.

          The keyboard copy function  creates a command file that will
          reproduce the  keystrokes  that were entered while "Keyboard
          Copy"  was active. This  provides a method for recording the
          configuration setup so it does not need to be reentered each
          time GANTT is invoked.  See the chapter on "Keyboard Command
          File" for detailed information.







































          HITT Personal Software     Page 15




                             HITT Personal Software



          CHAPTER 5. INPUT DATA FILE FORMAT



          GANTT  requires that  a  data file be created in a  specific
          format. This  format is  designed to allow you to manipulate
          or create the data  using  standard editor programs  such as
          the IBM Personal or  Professional Editors. The file can also
          be created using a main-frame editor and then transmitted to
          a  personal computer  for display with GANTT.  SCHEDULE from
          HITT Personal  Software also creates compatible print files.
          If you are  using any of  the popular editor programs, it is
          likely that it will meet the requirements of GANTT.



          ASCII file character format


          GANTT  uses an ASCII file  for its data  input.  ASCII files
          follow a set  of  conventions  which allows data interchange
          between  programs.  These  conventions are  used  by  editor
          programs, printers,  compilers, etc., and allow the greatest
          number of  possibilities  for data interchange. For example,
          the  file used as input to GANTT can be printed on a printer
          by using the DOS print command.

          GANTT deals with ASCII files as follows:

          o   The standard ASCII character set is used for letters and
              numbers.

          o   The  end  of a record is marked  with a carriage  return
              character (ASCII 13).

          o   The  line feed character (ASCII 10) can  also be present
              following the carriage return but is not required.

          o   Records can have trailing blanks removed.

          o   Records can have  blanks compressed using  tab character
              substitution  which  assumes  a  tab   setting  every  8
              positions.

          o   Records  can  contain  nulls  (ASCII  0).  They  will be
              treated as blanks.

          o   The end of file  character (ASCII 26) can be present but
              is not required.








          HITT Personal Software     Page 16




                             HITT Personal Software



          File record format


          The complete file represents a project. You can have a large
          number  of  projects but you can  only  display  the project
          selected when you entered the command "d:GANTT d:project" to
          start  the program.  The project name is used by the program
          with an  assumed  extent of  .PRT. Even though  you need not
          enter  the extent  when  starting GANTT the program  will be
          looking for a file with the name of "project.PRT".



          Job and resource activity separators


          A project consists of at least one  job but can have a large
          number of  them. When  there is more than  one, the jobs are
          separated using one of three  special ASCII  characters. The
          same  separator  character  is  used  to  separate  resource
          activities within the project file.

          The characters that can be used as section separators are as
          follows:

          o   ASCII 92,  "\"  Printed  and  displayed  as  a  backward
              slopping slash character.

          o   ASCII 12, Printer control page eject character.

          o   ASCII 02,  Non-printable character which  displays as  a
              smiling face.

          You can use any of  the three characters  interchangeably to
          separate jobs from jobs, jobs from resource activities,  and
          resource activities from  resource  activities. The backward
          sloping slash "\" is  probably  the easiest to  use. You can
          choose one of the others if  you  intend  to print  the file
          directly  and  the printer  will be  controlled  differently
          depending on your choice.



          Task time lines


          Within each job or resource activity section you can  have a
          large number of task time lines.

          Task time line records are distinguished  from other records
          by slashes and colons in specific character  positions.  The
          program  tests  these specific locations  and if  the record
          matches the time  line criteria described below, the line is
          used as  a task  time line. Task time  lines which  are used
          with resources also contain a resource quantity field.


          HITT Personal Software     Page 17




                             HITT Personal Software



          The  program  determines  time  lines  by  looking  for  the
          following.

          o   Slashes in columns 3, 6, 18, and 21
          o   Colons in columns 12, and 27

          The following lines are time lines.

          01/01/85*00:00a01/10/85*08:00 Completed task with color
          01/01/85   :   01/15/85   :   task name  no hours or minutes
           1/ 1/85   :    1/15/85 10:02 task name  leading blanks
          01/01/84 00:00   /  /     :   start time no plot, sets start

          Resource quantities  are  placed  in  time line  columns  77
          through 80.



          GANTT uses:


          o   The first record in the  file, as a job or resource name
              record.
          o   Records which start  with a separator character are also
              job or resource name records.
          o   Records with slashes  and colons as  described above are
              used as task time lines.

          All other records are bypassed by  the  program. This allows
          text of  various forms  to  be present in  the  file  and is
          helpful  when  doing  things like  editing  a  file  from  a
          tracking  system or other  data source. You  can  insert the
          separators at the appropriate places  to  define the job and
          resource names, and  you can manipulate the dates and  times
          into  time lines  without being  concerned with  other  data
          which might be contained in the file.



          ACTIVITIES xxx records


          These records are resource related records and are used with
          the  F5  and  F6  resource  displays.  All  of  these  use a
          separator  character  proceeding the word  "Activities". For
          example: "\ACTIVITIES FOR old timer"

          In addition to calculating the quantity  of each resource by
          the period, the  program  also keeps a  sum for each column.
          These sums are controlled with special "ACTIVITIES" records.







          HITT Personal Software     Page 18




                             HITT Personal Software



          Activities clear


          "\Activities clr"  causes  the  vertical  column sums  to be
          reset to zero.



          Activities draw


          "\Activities drw" allows you to display any line you like in
          the F5 and F6 displays.  It is used  in the demonstration to
          draw the line above the total and sub totals.



          Activities for (15 character name)


          "\Activities  for"  records define resource activities.  The
          resource name follows  this  entry (maximum  15 characters).
          The task  time line records with resource quantities  follow
          this record.



          Activities sub totals


          "\Activities  sub" records  cause  the sum  of each  of  the
          vertical columns to be displayed.



          Activities totals


          "\Activities  tot" cause  the sum of  each  of the  vertical
          columns to be displayed and the sums are reset to zero.

















          HITT Personal Software     Page 19




                             HITT Personal Software



          CHAPTER 6. GETTING STARTED USING AN EDITOR



          The following procedure is  offered as  a suggestion to help
          get  you started if you are using an editor program to input
          your data.

          1.  Use  the  "GANTT.TMP" file and copy  it to your project
              name.

                      "COPY d:GANTT.TMP d:project.PRT"

              If you are using the "IBM  Personal Editor" you may also
              want to use the function key definitions provided in the
              "PEGANTT.PRO" file.

                   "MACRO d:PEGANTT.PRO" on the command line.

          2.  Create a single  job  which includes a  job name and the
              time lines which describe the tasks in the job.

              o   The  first  line  in the file  is the task  name (No
                  separator).

              o   Add task time lines for each task.

          3.  If you have  more than  one job to define, do them next.
              Leave the resource definition until later.

          4.  Define  the  resources  you  would  like to  display and
              create "\ACTIVITY FOR resource  name" records  for  each
              one.

          5.  When you are satisfied  with the project  plan, complete
              the resource  definition. Do this by  copying  each task
              time line from the JOB areas to the resource "ACTIVITIES
              FOR" areas  as appropriate. Then  add the quantity  each
              task uses.

          You will have a number  of  similar  time lines. One for the
          job definition  and  one for each  different resource  used.
          When time lines are up-dated you can use your editors search
          facility to find all the entries with a given task name.

          As the  project proceeds  access  the file with your editor,
          replace the projected date and time with the actual date and
          time,  and place  an asterisk "*"  between the date  and the
          hour  field.  The  asterisk will control the  plot character
          used  to display the Gantt bar. 01/02/85*08:00 is  an actual
          time because it has the asterisk "*".






          HITT Personal Software     Page 20




                             HITT Personal Software



          CHAPTER 7. CONFIGURATION FRAME F10



          The configuration frame  is provided to allow  you to change
          the defaults that are provided. Defaults are chosen to allow
          the  program to  run  with  the broadest range  of  personal
          computer options.  If  you have  a color  display  you  will
          probably like to change the color defaults. If you have more
          than one printer you may like to print on the second printer
          and so forth.  The  options can be  setup automatically when
          you start GANTT by creating a command file.

          Selections are made by pressing a single key. The keys which
          can be selected are displayed before the equal sign. A brief
          description follows  the equal  sign and pressing  F1 (HELP)
          after   making   a   selection   will   provide   additional
          information.

          Each of the selection options are described.





 -------------------------------------------------------------------------------
   P=PLOT CHARACTER SELECTION & COLOR      C=COLOR CONTROL       S=SCHEDULE SLIP
     TOP LINE         = ÍÍ 205  07           DATE/TIME = 07              :
     SPECIAL     ( *) = ðð 240  07           FORMAT    = 07      F=FLAG OVER-DO
     PLANNED     (  ) = ßß 223  07           DATA BASE = 07      N=NOTE ALL
     IN-PROCESS  (* ) = þþ 254  07           COMMANDS  = 15
     FINISHED    (**) = == 061  07           HELP      = 15
                                             KEYBOARD  = 15

   PRINT CONTROL                           COMMAND FILE GENERATION
   E=EJECT                                 R=RESET COMMAND FILE AND START COPY
   H=HEADER LINE                           K=KEYBOARD COPY TO COMMAND FILE
   O=OUTPUT UNIT    =P0
   L=LINES PER PAGE =66

 ENTER SELECTION [ ]
 -------------------------------------------------------------------------------















          HITT Personal Software     Page 21




                             HITT Personal Software



          P=PLOT CHARACTER SELECTION AND COLOR


          Under the primary selection are 5 different plot conditions.
          The  TOP LINE displays the overall time  involved. The other
          four will display different plot characters depending on the
          asterisks "*" in the input file.

          The  plot character selected is displayed  twice followed by
          the ASCII code (a number from 1 to 255)  for  the  character
          and the color (a number from 1 to 15).

          You may  specify the  ASCII  code  to  be  used as  the plot
          character  along with the color to be  used with the display
          (Color printing is not supported).

          After you enter the "P" command press "F1" to help  you with
          the colors.



          C=COLOR CONTROL


          There are six different sources of  display information. You
          can choose  different  color  attributes  for each. Pressing
          "F1" after selecting "C"  will  display  the color  choices.
          Select the color of your choice for each selection.

          DATE/TIME:  The  current   date  and  time   (from  DOS)  is
          displayed in the lower right  corner. This time is also used
          to time stamp the GANTT charts.  The  color selected will be
          used.

          FORMAT:  When   you  select   a  display   there  is  format
          information which is independent of the variable input data.
          The color selected here will be used for this information.

          DATA BASE:  Information  which came  directly  or indirectly
          from the input file is display in this color unless the data
          (time line) specified a different color.

          COMMANDS:  The   "project.GKB"  command  file   can  display
          information on  the  screen  using  the  "\D"  command.  The
          command file display will use the color selected here.

          HELP:  When you press "F1" for help,  the  messages will  be
          displayed in this  color. This  color is also used for  task
          plots that have an asterisk "*" note.

          KEYBOARD:  Information  which you  enter directly  from  the
          keyboard uses  this color. This  helps  distinguish  entered
          information from data base information.




          HITT Personal Software     Page 22




                             HITT Personal Software



          S=SCHEDULE SLIP


          This function allows you to change the calibration  lines on
          the charts. It allows you  to use an old chart and change it
          quickly for the presentation that wasn't planned. The amount
          of slip is added to the scale before it is displayed.

          The  amount of  time  to  delay  the  calibration  lines  is
          specified  in  hours  and  minutes. Press  "F1" for help  in
          translating your time scale to hours and minutes.



          F=FLAG OVER-DO


          When tracking tasks it  is sometimes useful to see the tasks
          which are marked as being in process and are over-do.

          Selecting  this   option  causes  the  program  to  use  the
          "SPECIAL" plot character to plot from the ending time to the
          current time for all "IN PROCESS" tasks



          N=NOTE ALL


          With this option active all notes will be displayed with the
          F9 display even if the time lines do not contain a flag.



          Print Control


          When F2 is pressed a file is added to the device  controlled
          by these options.



          E=EJECT


          This command sends an ASCII 12 (Eject) character to selected
          printer.



          H=HEADER LINE


          This command allows  you to enter  a  header  which  will be
          displayed and printed  on all charts. It  is intended  as  a


          HITT Personal Software     Page 23




                             HITT Personal Software



          security   header.   Normally  project  schedules   can   be
          considered  as sensitive information. This  function  allows
          you to print any header you like.



          O=OUTPUT UNIT =P0


          The  first  character  selects the  device  and  the  second
          character selects the port. Printer port 0,  1, or 2  may be
          selected  with "P0", "P1", or  "P2". Disks A, B, C, or D may
          also be selected with "DA", "DB", "DC", or DD.



          L=LINES PER PAGE =66


          You may  define the  page size by setting  this number. "00"
          indicates a continues form. 66 is  normal for 11 inch  paper
          (6 lines/inch).



          COMMAND FILE GENERATION


          This function  is provide to assist you in creating  command
          files for presentations.  When  enabled  all your keystrokes
          will be copied  into  the command file.  This  allow  you to
          capture  markups or to  create  a step by  step presentation
          similar to the demonstration.



          R=RESET COMMAND FILE AND START COPY


          The current command file is erased and a new one started.



          K=KEYBOARD COPY TO COMMAND FILE


          The  current  command  file   is  maintained  and   the  new
          keystrokes  will  be  appended  to  the  end of  the current
          command file.








          HITT Personal Software     Page 24




                             HITT Personal Software



          CHAPTER 8.  KEYBOARD COMMAND FILE



          When GANTT is  invoked it attempts to read a disk file  with
          the  name  of "project.GKB". If this file is present it will
          use  the data as a  command file. If  it is  not present the
          keyboard is used for input.

          The command file allows you to do the following from a  disk
          file.

          o   Enter keystrokes into the program.

          o   Display  text  on  the  screen  without  disturbing  the
              program or its cursor position.

          o   Turn control over to the keyboard.

          o   Turn  control  over  to the keyboard  and  have  control
              returned when the "Esc" key is pressed.

          o   Branch within the command file.

          o   Do conditional testing of screen display characters.

          KEYBOARD COPY:   is a function  within GANTT that allows you
          to capture  the  markups  you might be making using  F4. You
          must  still understand the file  you are creating when using
          this function  however since you will probably want  to edit
          it with an editor.



          Initialization using "KEYBOARD COPY"


          The following  procedure uses the KEYBOARD COPY  function to
          create a command file that will initialize the  program each
          time it is invoked.

          o   Start the program using "d:GANTT d:project".

              -   To bypass the logo.

                  --  Press "F10" to go to the configuration frame.
                  --  Enter  "RY"  to  start  KEYBOARD  COPY  (if  the
                      keyboard  copy function is not displayed you are
                      already in a command file).
                  --  Press "F10" to return to the configuration frame
                      from the HELP frame.

              -   To enter a header for all charts.




          HITT Personal Software     Page 25




                             HITT Personal Software



                  --  Press "H" to enter header mode.
                  --  Enter  "Company  Security  Classification  Etc."
                      into the header. line.
                  --  Press the down cursor key (numeric pad key 2) to
                      exit header mode.

              -   Setup any  color  configuration  or  plot  character
                  changes you would like.

              -   To automatically start in the Project display frame.

                  --  Press "F4" to select the project display.
                  --  Enter "\x"  to  stop the command file and  allow
                      viewing.
                  --  Press "Esc" to exit the program  and end command
                      file creation.

          The  preceding will  create a command  file  which  will  be
          executed  the  next  time  GANTT is  invoked  with the  same
          project name. You can also create or  modify a command  file
          using an editor program.

          Each character is used by the program as if it came from the
          keyboard.  In addition, the  "\"  (back  slash) is  used  to
          indicate that the next character is  a command rather than a
          keyboard  character. This  technique is used to  provide the
          demonstration sessions and can also  be used to  predefine a
          particular setup or to drive the program much like  "PIPING"
          (a DOS 2.+ function).



          Command definitions


          "\["  Suppress display:    Used  to keep  the  display  from
          flashing as  the command file  drives  the program. The "\]"
          command releases the display suppression.

          "\]" Resume display:   Resume the display  being  suppressed
          by the "\[" command. The  commands inside  the brackets will
          have executed but the display will have remained unchanged.

          "\." Pause 1  second:    Wait for the next second timer tic.
          This command is used to provide delays.

          "\;" Comment.:   All characters on the line  after this code
          (\;) are  passed over and not used.  This allows comments to
          be placed in the  keyboard input file.This  command can also
          be used to  prevent  the  carriage  return  code from  being
          passed to the program [see Carriage return (13)].

          Passing over comments  during  the  executions of a keyboard
          procedure does requires a small amount of time. It is a good
          idea therefore to place  the  comments after procedures that


          HITT Personal Software     Page 26




                             HITT Personal Software



          repeat (loop).

          "\Bx"  Branch  to  \Nx:    This  command  resets  the  input
          keyboard file and scans it  to find the position named x  as
          defined by the  \Nx  command. The keyboard  processing  will
          restart with the character following the "\Nx" command. If a
          matching "\Nx"  is  not  found,  control is returned  to the
          keyboard. The branch can be  made conditional by using it in
          conjunction with the "\U" or "\E" commands on the same line.

          "\C" Clear  the display:    Clear the display screen and set
          the locate address to zero.

          "\D" Display:    The characters  following this command  are
          directed  to the display starting at the locate address. The
          locate address is updated +1 with each character.The display
          mode is terminated with the next command (\).

          This command does  not affect the cursor position or display
          pointers being used by GANTT.

          "\Ex"  If Equal:   If the character x is equal to the screen
          character pointed to by the locate address, the remainder of
          the line  will be executed. Otherwise  the  remainder of the
          line (to the next ASCII 13) will be skipped.

          "\Lnnnn"  Locate:   Locate the display (\D) and test pointer
          (\Ex and  \Ux) to  the screen character position  nnnn where
          0000=Top left and 1999=Bottom Right of the display.

          "\Nx" Name this  position  x:   This is used  in conjunction
          with the \B command to  allow  looping  within the  keyboard
          procedure. The position of  the \Nx marks  the target of the
          \Bx. (x is any character and must match the x in the \Bx.)

          "\Ux" If  Unequal:   If the character  x is not equal to the
          screen character pointed  to  by  the  locate  address,  the
          remainder  of  the  line  will be  executed.  Otherwise  the
          remainder  of the  line  (to  the  next  ASCII  13)  will be
          skipped.

          "\W" Wait  for any key:    Wait for any key to be depressed.
          Used to pace  the command processing  to the user speed. The
          key actually depressed is not used.

          "\X"  Exit to  the keyboard:    Keyboard entry is allowed at
          this  point. When  "Esc" is pressed,  control is returned to
          the command file at the point following this command.

          "\0x"  ZERO:   Enters a  null.  This  allows  you  to  enter
          special keyboard characters not normally allowed by editors.
          See your Basic Manual (Appendixes G) for a definition of the
          null-x extended character  codes.  These  codes are used  to
          stimulate  functions  such   as  function  keys  or   cursor
          controls.


          HITT Personal Software     Page 27




                             HITT Personal Software



          Additional control


          In  addition  to the "\"  command  characters,  the carriage
          return (13) character is handled as follows.

          Carriage return  (13):   This  code  is normally inserted at
          the end of each line by editor programs. It is then followed
          with a "Line feed (10)"  code.The carriage return is used as
          follows:

          o   If you  are in  display  mode,  the  display pointer  is
              advanced to the  next 40th  position.  This  forces  the
              display pointer to  the next  half  line on the display.
              The line feed characters are skipped.

          o   If you are in  keyboard input  mode,  an  "ENTER" key is
              sent to the  program and the  next character (normally a
              line feed) is skipped.

          o   If directly following  a  "\",  the carriage  return  is
              skipped  and the next  character is  sent to the program
              (normally the line feed ASCII 10).

          o   If  following a "\;" appearing anywhere on the line, the
              carriage return and the  character following (normally a
              line feed 10) is skipped.






























          HITT Personal Software     Page 28




                             HITT Personal Software



          CHAPTER 9. PROGRAM EXIT RETURN CODES TO DOS



          IBM DOS 2.0 and above  supports the  ability of a program to
          set an exit code that can be interrogated from a batch  file
          (.BAT)  using the "IF [NOT]  ERRORLEVEL n"  DOS command. DOS
          1.1  does not support this command. Refer to your DOS manual
          under BATCH PROCESSING for the command definition.

          GANTT attempts  to set this code as it terminates (exits  to
          DOS).  If  the  attempt fails, it then  exits  with DOS  1.x
          conventions (no exit code).

          The codes set by GANTT are as follows:

              0 = Normal exit via the Esc key.

              5 = A disk error has occurred while exiting from GANTT

              6 = During initialization, it was not  possible to  open
              the project.PRT file.

              8 = Not enough processor storage is available to support
              the data area required.

          As  with most return  codes, the number increases  with  the
          severity of  the problem. When multiple conditions occur the
          highest code is indicated.




























          HITT Personal Software     Page 29